JTC 1/SC 34
Document Description and Processing Languages
2010-03-17
Teleconference meeting of
Working Group 6
OpenDocument Format
Dial-in: +41 22 580 3970
Access code: 1973

---
Agenda
Roll call of participants
Adoption of agenda (SC34 N 1340 rev)
Review of comments on DCOR ballot on ISO/IEC 26300:2006/COR1
Balloted document: SC 34 N 1337
Summary of voting: SC 34 N 1388
Defect reports and responses from the Project Editor / ODF TC
Defect report submitted by Japan: SC 34 N 1078
Defect report submitted by UK: SC 34 N 1309
OASIS Errata document: ODT – PDF – HTML
Preparation for Amendment project to align IS 26300 with ODF v1.1
OASIS submission notification: SC 34 N 1374
OASIS documents to aid preparation of AMD: SC 34 N 1375 (ZIP)
Review of draft agenda for Stockholm meeting: SC 34 N 1376
Any other business

---
WG 6 Draft Schedule
- ISO/IEC 26300:2006/COR 1
  - Text ready for publication: end March 2010?
- ISO/IEC 26300:2006/AMD 1
  - Resolution to create a sub-division agreed by SC 34 Plenary: 2010-03-26 (see JTC 1 Directives 15.5.1 and 6.2.2)
  - PDAM ballot initiated: June 2010 (min 3 months)
  - Comment disposition at WG 6 meeting in ZA, September 2010
  - FPDAM ballot initiated: Oct 2010 (min 4 months)
  - Final text to ITTF: February/March 2011

---
- ISO/IEC 26300:2600/COR 2
  - Timing with respect to AMD 1 – following on?
  - Publication of OASIS Errata
  - Difference in OASIS and JTC 1 errata handling:
    - OASIS Errata 2 includes text from Errata 1
    - JTC 1 COR 2 does not include text from COR 1
  - DCOR Ballot (min 3 months): not before April 2011
  - Final text for publication: late 2011?